**Status Report**

**Date:** 3/17/2014

**Status Report:** Week 1

**Team Name:** Click here to enter text.

**Team Members: Scott Christensen, Derek Whitman, Jocelynn Anderson**

**Your Name:** Click here to enter text.

**What did you accomplish?**

The team has decided what features will be included in the website.

Scott formatted the webpage, started working on the login, mapped out the database schema, and found the timeline that is being used on the website.

Derek has been working on the editable map. He has found code that allows the map to be edited, and has found how to access the geometries after they are created.

Jocelynn has been working on the timeline. She has been determining how data can be acquired from the database and displayed on the timeline. She has also been determining how to get a handle on the events in the timeline and link it to the events displayed on the map.

**What are you currently working on (show deadlines)?**

Scott is currently…

Derek is currently writing functionality to send encoded data to the model to represent new events to be stored in the database. This should be ready by Wednesday morning.

Jocelynn is currently debugging the timeline and getting events from the database to display. She will finish this by Wednesday morning. She will then work on the link between the data displayed on the map and the events in the timeline. By next week she plans on having a connection between the two that allows one to be highlighted when the other is highlighted.

**What is your future work (show deadlines)?**

Scott…

Derek will be working on creating a login form for the users which will then initiate a function to supply all the events for that user from the database and draw all the events onto the map. This should be done by Friday of next week.

Jocelynn…